# Construction RFQ - Catalog Import + Search Audit 3

Prepared: 2026-06-07

Scope: catalog search repositories/providers, real-catalog selector, pagination/search UX, production import config, retry/throttle/resume/checkpoint behavior, and README/checklist readiness.

# Status

PASS with risks. Workspace was reset to origin/main at 109ffd9; worktree was clean after audit. Targeted local tests passed. No production commands were run and no code changes were made.

# Catalog Readiness Score

7 / 10

# Current Import State

• Local checkpoint: phase=variants, skipped=8400, total=31551, importVersion=catalog-full-v1.

• Production state from context: catalogCategories completed 418, catalogProducts completed 11149, catalogVariants partial around 8400 / 31551.

• catalogMeta/current is likely not written until full import completes, so production UI should still block the real catalog as not ready.

# Tomorrow Exact Command

export CATALOG_DATA_ROOT=/Users/itayamar/catalog-working

bash tools/catalog_import/run_import_cli.sh \

--import-full --write --production --resume \

--project=construction-rfq-itay-20-2eee0 \

--confirm-production-import=construction-rfq-itay-20-2eee0 \

--config=tools/catalog_import/config.full_import.production.json

# Safer Config Recommendation

Spark free tier write quota is the real limit. Remaining variants exceed one free-day quota, so resume may still require another day unless billing/quota is upgraded. For Spark, lower batchSize from 150 to 50-75 and batchDelayMs from 750 to 2000-5000.

# Search UX Risks

• Fake/demo fallback is removed from the selector provider; selector uses Firestore real catalog only.

• Browse and load-more are server-backed and covered by targeted tests.

• Only first 40 categories are displayed as chips while production has 418 categories.

• Category plus text search currently behaves like category browse because category planning wins over text.

• SKU heuristic may route some alphanumeric product names to skuLower prefix search.

# Import Tooling Risks

• Resume is safe/idempotent by deterministic IDs, checkpoint offsets, and upsert writes.

• Production verify is not light: it scans/counts full collections, builds product ID sets, scans all variants, and validates every variant search field.

• Do not run production verify repeatedly on Spark after quota exhaustion.

• Config collection names are declared but importer/verifier use CatalogConstants directly; current config matches constants, so this is not a blocker.

• Firestore batchWrite response handling may miss per-write failures if top-level HTTP status is successful.

# Top 10 Recommended Fixes

1. Add light production verify: counts/meta/sample queries only.

2. Fix category plus text search to apply both filters or make UX behavior explicit.

3. Show/search all 418 categories, not only the first 40 chips.

4. Lower Spark-tier production throttles.

5. Detect per-write failures in Firestore batchWrite responses.

6. Make config collection names actually drive importer and verifier.

7. Add explicit partial import/catalog not ready admin status.

8. Add post-import single smoke command separate from full verify.

9. Document Spark quota needs: full import needs multiple days or billing.

10. Add production index readiness checklist before exposing search.